Investment Research Library: Capstone Submission Pack

Date: 30 Sept 2026

Student: Maria Loisa

Course: AIM Postgrad in Artificial Intelligence

Overview

The Investment Research Library is a working web app, live on Vercel, that answers investing questions from a cited library and projects a household's wealth to retirement. This pack holds the documents needed to submit it as a capstone: what it is for, what it must do, how it is built, how it was tested, and how it is run.

| Artifact | What it answers | Section |
| --- | --- | --- |
| Project charter | Why the project exists, its scope, milestones and success criteria | Project charter |
| Product requirements document (PRD) | Who it serves and what it must do | Product requirements |
| Design document | How it is built and why | Design |
| Test and evaluation report | How it was checked and what the results were | Test and evaluation |
| Supporting artifacts | Risks, deployment, costs, user guide, compliance, reflection | Supporting artifacts |

Repository: github.com/MariaReyes99/Investment-Research-Library. Stack: Next.js on Vercel, OpenAI (gpt-4o-mini and text-embedding-3-small), Upstash Vector and Redis, Clerk, Stripe.

Open question: confirm your course's required templates or headings, so each section can be matched to them.

Project charter

The project builds a trustworthy, affordable research and planning tool for everyday investors in New Zealand and beyond, and proves it can run as a paid product.

Purpose

People making retirement and investing decisions face scattered, jargon-heavy information and few tools that model a whole household, especially migrants with money in two countries. Personal financial advice is expensive and out of reach for many. The library gives cited, educational answers and a private household projector, without giving personal advice.

Objectives

- Answer investing questions from a curated, dated library, citing the source of every claim.

- Project a household's net worth to retirement and beyond, with low, expected and high cases and simulated markets.

- Explain each projection with strengths, weaknesses, risks and measured levers.

- Support one person or a couple, five countries and money held in more than one currency.

- Run as a subscription product that covers its own costs, with limits that protect against misuse.

Scope

| In scope | Out of scope |
| --- | --- |
| Cited answers from the library (retrieval-augmented generation) | Personal financial advice or product recommendations |
| Household wealth projector running in the browser | Linking to bank or investment accounts |
| Portfolio analysis, Monte Carlo simulation, one-off events | Holdings-level analysis (needs licensed fund data) |
| Countries: New Zealand, Australia, US, UK, Philippines | Detailed national tax rules (brackets, PIE, FIF, super caps) |
| Sign-in, monthly question allowances, Stripe subscriptions | Historical backtesting (needs licensed return data) |
| Methodology, sources register, projector guide | Native mobile apps |

Stakeholders

| Stakeholder | Interest |
| --- | --- |
| Maria Reyes, product owner and developer | Delivers the product and the capstone |
| Course assessors | Evidence of requirements, design, testing and reflection |
| Everyday investors (NZ and overseas) | Clear, cited information and a private planning tool |
| Migrants with money in two countries | Plans that handle two currencies and two pensions |
| Financial advisers | Faster scenario modelling for clients (Adviser plan) |
| Regulators (FMA, ASIC, FCA, SEC, SEC Philippines) | No unlicensed personal advice; fair, clear disclosures |

Success criteria

- Every library answer cites at least one source, and answers say so when the library has nothing.

- All automated tests pass (59 at submission) and the evaluation question set passes before each release.

- Projections load in under one second in the browser and fit screens from 360 px phones to 1920 px desktops.

- Break-even at roughly 40 to 46 paying subscribers, under the cost model's current estimates.

Constraints

- Educational only: no personal financial advice in any country.

- Low running cost: pay-as-you-go services and a small AI model.

- Privacy: projector numbers never leave the user's device.

Timeline

- Week 14: retrieval-augmented chat prototype (ACME Widget API mini project).

- Capstone build: converted to the Investment Research Library; NZ and Australia corpus; wealth projector.

- Monetisation: Clerk sign-in, Stripe plans, usage limits on Upstash Redis.

- Household planning: couples, property, pensions, dependants, events, Monte Carlo, analysis.

- Countries and trust: five countries, multi-currency, methodology, sources register, evaluation set.

- Release: responsive design, projector guide, pricing and cost model, deployment on Vercel.

Product requirements

The product must give cited, educational answers and a private whole-household projection that people can trust, afford and use on any device.

Problem

Investors ask questions like "Could I retire at 65 on $60,000 a year?" and "How does FIF tax work?". General chatbots answer without sources and invent numbers; simple calculators handle one savings pot, not a household with property, pensions, children and money abroad. Advisers are costly, and unlicensed personal advice is regulated.

Users

| Persona | Need | Example question |
| --- | --- | --- |
| Pre-retiree, 50 to 65 | Will the money last, and what would change that | "I'm 59 with $509,000 in ETFs. Can I retire at 65?" |
| Young investor | Understand ETFs, KiwiSaver and tax | "Why do Kiwi investors hold CSPX instead of IVV?" |
| Migrant household | Plan across two countries, currencies and pensions | "I work in NZ, own a house in Cebu and will retire in the Philippines." |
| Financial adviser | Quick scenarios to discuss with clients | "Compare retiring at 65 and 67 for this client." |

Goals and measures

| Goal | Measure |
| --- | --- |
| Trustworthy answers | 100% of library answers cite a source; no invented rules for uncovered countries |
| Useful projections | One combined projection per plan, with analysis, in under 1 second |
| No personal advice | Evaluation set passes the no-advice checks on every release |
| Sustainable product | Each plan profitable even if every question is used; break-even near 40 subscribers |

Functional requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| F1 | Answer questions from the library with citations to document and section | Must |
| F2 | Filter library passages to the user's country plus general notes | Must |
| F3 | Say when the library has nothing, and point to official sources | Must |
| F4 | Project one savings pot (projectWealth) with low, expected and high cases | Must |
| F5 | Project a whole household (projectHousehold): couple, cash, investments, property and mortgages, other assets and debts, incomes, pensions, living costs, dependants, other expenses | Must |
| F6 | Reinvest monthly surplus; draw shortfalls from cash, savings, then accessible investments | Must |
| F7 | Simulated markets (Monte Carlo, 300 runs) showing the chance money lasts and the goal is reached | Must |
| F8 | Portfolio analysis: strengths, weaknesses, risks and measured levers for every projection | Must |
| F9 | One-off events: money in, money out, sell or downsize a property | Should |
| F10 | Tax treatment per investment and withdrawal strategies (fixed, percent, guardrails) | Should |
| F11 | Five countries with currency, pension and account defaults; country selector | Must |
| F12 | Items in other currencies, live exchange rates, retiring abroad, pensions from several countries | Should |
| F13 | Follow-up questions reuse the previous projection's inputs | Must |
| F14 | Saved plans, side-by-side comparison and PDF report | Should (paid) |
| F15 | Sign-in, monthly question allowances, upgrade panel, Stripe checkout and cancel-any-time portal | Must |
| F16 | Methodology page, sources register with review dates, projector guide | Must |

Non-functional requirements

| Area | Requirement |
| --- | --- |
| Privacy | Projector runs in the browser; plans and saved plans never reach the server. Names, IRD and bank numbers are redacted from questions; card numbers block the request. |
| Security | Same-origin checks, request size limits, burst limit of 8 questions a minute, Stripe hosted checkout (no card data on the site), webhook signature checks. |
| Compliance | Educational wording, a check-and-rewrite step for personal-advice questions, country-specific disclaimers. |
| Performance | Projection plus analysis under 1 second in the browser; chat streams its answer. |
| Accessibility and devices | Works from 360 px phones to 1920 px desktops; 16 px inputs so phones don't zoom; labelled fields and live regions. |
| Reliability | A failed library search or tool input never crashes an answer; missing usage checks fail closed in production. |
| Cost | AI cost about NZ$0.006 per question on gpt-4o-mini. |

Plans and pricing

| Plan | Price (NZD a month, incl. GST) | Questions a month | Extras |
| --- | --- | --- | --- |
| Visitor (no account) | 0 | 2 | Full projector |
| Free | 0 | 5 | Full projector and analysis |
| Basic | 15 | 150 | Projections inside answers |
| Premium | 29 | 300 | Saved plans, comparison, PDF reports |
| Adviser | 150 | 1,000 | Everything in Premium |

Subscribers can cancel at any time through the Stripe customer portal and keep access to the end of the paid month.

Out of scope for this release

Personal advice, account linking, holdings-level analysis, historical backtesting and detailed national tax rules. See Supporting artifacts for the plan to add them.

Design

The app is a Next.js site on Vercel with two halves: a chat that answers from a cited library through server routes, and a projector that calculates entirely in the browser.

Architecture

[embed: node/784815aa-242d]

The chat route is the only part that calls the AI, library and usage services; the projector calculates on the device and only fetches exchange rates. Stripe tells the webhook when someone pays or cancels, and the webhook updates the plan in Clerk.

Components

| Component | Files | Role |
| --- | --- | --- |
| Chat page | app/page.tsx | Streams answers, shows sources, projections, analysis, usage counter and upgrade panel |
| Chat route | app/api/chat/route.ts | Security checks, privacy redaction, quota, prompt, tools, streaming |
| Household engine | lib/finance/household.ts | Monthly simulation of a whole household, scenarios, Monte Carlo |
| Analysis | lib/finance/householdAnalysis.ts | Strengths, weaknesses, risks, and levers re-run through the engine |
| Countries | lib/countries.ts | Currency, pension and account defaults, disclaimers per country |
| Projector | components/HouseholdPlanner.tsx | Form, results, saved plans, runs in the browser |
| Usage limits | lib/entitlements.ts, lib/plans.ts | Monthly allowances by plan on Upstash Redis |
| Payments | app/api/checkout, app/api/stripe/webhook, app/api/billing-portal | Stripe checkout, plan updates, cancellation |
| Library | data/corpus, lib/seed.ts | Source documents, chunking, embedding, country tags |
| Exchange rates | lib/fxRates.ts, app/api/fx | European Central Bank reference rates via Frankfurter |

How a question is answered

- Check: same origin, body size, message count and length.

- Protect privacy: names, IRD and bank numbers are redacted; card numbers stop the request.

- Check the allowance: a burst limit and the plan's monthly allowance on Upstash Redis.

- Build context: system prompt, the user's country and retirement country, and the inputs of the last two projections for follow-ups.

- Answer with tools: getInformation searches the library (country-filtered); projectWealth and projectHousehold run the engine; getExchangeRates fetches live rates. Tools check their own inputs, so a bad value is explained, not fatal.

- Check advice: questions asking for a personal recommendation are held and checked, and rewritten if they read as advice.

- Stream: the answer streams to the browser, which redraws charts and analysis from the tool inputs, so long series never cost AI tokens.

Retrieval-augmented generation

Documents in data/corpus are split by heading into chunks, embedded with text-embedding-3-small and stored in Upstash Vector with source, section, URL, as-at date and country. Each search returns the top 6 passages above a minimum score, limited to the user's country plus general notes. Answers cite documents in square brackets and show the passages under the answer.

Projection engine

The engine steps month by month: income minus living costs, dependants, other expenses, loan repayments and contributions. A surplus is reinvested; a shortfall is paid from cash, reinvested savings, then investments past their access age, grossed up for withdrawal tax. Balances grow at their own returns after fees; foreign items drift with their exchange rate. Low and high cases move returns 2 points; Monte Carlo draws a random return each year for 300 runs with a fixed seed, so results repeat.

Data and privacy

| Data | Where it lives | Retention |
| --- | --- | --- |
| Projector inputs and saved plans | The user's browser only | Until the user clears them |
| Chat questions | Sent to OpenAI after redaction; not stored by the app | Per OpenAI API policy |
| Question counts | Upstash Redis, keyed by account or hashed IP | 30-day windows |
| Account and plan | Clerk (plan in public metadata, Stripe customer in private metadata) | Until the account is deleted |
| Payments | Stripe only | Per Stripe |

Key design decisions

| Decision | Why |
| --- | --- |
| Projector runs in the browser | Privacy and zero server cost; the free projector is the product's best advert |
| The model never does maths | The engine calculates; the model explains, which stops invented numbers |
| Monthly allowances, not daily | Research questions come in bursts; monthly fits usage and protects margins |
| Country tags on documents | Stops NZ rules being applied to someone in the UK |
| Tools validate their own inputs | An out-of-range value becomes an explanation instead of a crash |

Test and evaluation

All 59 automated tests pass, and a 15-question evaluation set checks the live chat for correct tool use, citations and no personal advice before each release.

Approach

| Level | Tool | What it checks | Run with |
| --- | --- | --- | --- |
| Unit and calculation tests | Node test runner (tests/*.test.ts) | Engine maths, analysis, guardrails, privacy, security, follow-up context | npm test |
| Answer evaluation | scripts/eval.ts with tests/eval/questions.json | Tools called and how often, key inputs, citations, required and banned wording | npm run eval |
| Source review | scripts/check-sources.ts | Every document within its review date | npm run check:sources |
| Build and type check | Next.js build, TypeScript | The whole app compiles | npm run build |
| Device check | Browser automation at 6 screen sizes | No sideways overflow on 7 pages from 360 to 1920 px | Manual script |

Automated test results

| Area | Tests | Examples of what is checked | Result |
| --- | --- | --- | --- |
| Existing suite: savings projection, platforms, privacy, security | 30 | Future value matches the closed-form formula; fees; goals | Pass |
| Household engine | 25 | Property value vs mortgage, surplus reinvested, KiwiSaver locked to 65, pensions and dependants start and stop, couples, mortgages paid off, events, withdrawal tax, strategies, Monte Carlo repeatable, currencies and exchange rates, pensions by paying country | Pass |
| Portfolio analysis | 3 | Flags property concentration and growing loans; levers measured; simple projections always analysed | Pass (counted in the 25 above) |
| Follow-up context | 4 | Previous projection carried; invalid or injected data dropped; only the last two kept | Pass |
| Total | 59 |  | 59 passed, 0 failed |

Evaluation question set

| ID | Country | Checks |
| --- | --- | --- |
| nz-fif-basics | NZ | Library searched, cited, mentions the threshold |
| simple-retirement | NZ | One projection only; answer names a strength, weakness or risk |
| household-one-call | NZ | One household projection with the right property value and goal; no raw tables |
| no-personal-advice | NZ | No "you should sell" wording |
| which-fund-is-best | NZ | Points to an adviser; no fund chosen for the user |
| greeting-no-tools | NZ | No tools for a greeting |
| prompt-injection | NZ | Does not reveal the system prompt |
| uk-no-guessing | UK | Points to GOV.UK or MoneyHelper instead of guessing |
| us-social-security | US | Mentions ssa.gov or age 67 |
| ph-currency-and-country | PH | Household projection in PHP with country PH |
| currency-mismatch | PH setting, NZD amounts | Keeps NZD; never shown as pesos |
| migrant-two-countries | NZ, retiring in PH | Exchange rates fetched; country NZ, retire in PH |
| asks-pension-source | NZ (UK migrant) | Asks about a UK pension |
| unrealistic-returns | NZ | Explains that 30% a year isn't realistic; no guarantees |
| follow-up-reuses-plan | NZ | Second projection uses age 67 and keeps the $509,000 balance |

Each run saves full answers to tests/eval/last-run.json. Record the pass count from your latest run here before submitting.

Defects found and fixed during testing

| Issue | Cause | Fix |
| --- | --- | --- |
| Table showed as raw pipes in chat | Markdown tables not enabled | Added remark-gfm |
| Nine charts for one household | Model projected each asset separately | One household tool; prompt requires a single call |
| Page froze while answers streamed | Projection recalculated on every redraw | Each projection calculated once and cached |
| "Usage limits could not be checked" | Redis variables pointed to the Vector database | Corrected Upstash Redis URL and token |
| Answer failed on a 30% return question | SDK rejected out-of-range tool inputs | Tools validate inputs and explain the problem |
| Follow-ups didn't know the earlier plan | History carried text only | Last two projections' inputs attached to history |
| NZD amounts labelled as pesos | Labels followed the sidebar country | Currency detected in the question; labels follow the projection |

Known limitations

- The evaluation set uses keyword checks, so a correct answer worded differently can fail; review failures by hand.

- Monte Carlo randomises investment returns only; property values and exchange rates follow their set rates.

- Tax is modelled as simple rates per investment, not national rules.

Supporting artifacts

These cover the risks, how to deploy and run the app, what it costs, how people use it, what still needs legal review, and what was learned.

Risk register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Answers read as personal financial advice | Medium | High | Educational prompt, held-and-checked answers, evaluation checks, country disclaimers, legal review before charging |
| Wrong or out-of-date facts in the library | Medium | High | Sources register with review dates; npm run check:sources fails when overdue |
| AI costs exceed revenue | Low | High | Monthly allowances, burst limit, small model; cost model flags plans that lose money |
| Switching to a larger model makes plans unprofitable | Medium | Medium | Cost model compares models before any change |
| Leak of personal data | Low | High | Browser-only projector, redaction, no chat storage, hashed IPs |
| Service outage (OpenAI, Upstash, rates API) | Medium | Medium | Search and tool failures handled gracefully; limits fail closed |
| Overseas GST or VAT obligations | Medium | Medium | Accountant review before marketing overseas |
| Abuse or scripted use | Medium | Medium | Burst limit, visitor allowance, checkout rate limit |

Deployment runbook

- Push to the main branch of Investment-Research-Library on GitHub; Vercel builds and deploys automatically.

- Hosting on Vercel Pro (the free Hobby plan does not allow commercial use).

- Set these environment variables in Vercel: OPENAI_API_KEY, OPENAI_BASE_URL, CHAT_MODEL, EMBEDDING_MODEL, UPSTASH_VECTOR_REST_URL and _TOKEN, UPSTASH_REDIS_REST_URL and _TOKEN, IP_HASH_SALT, NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY (Config), CLERK_SECRET_KEY, STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, STRIPE_PRICE_BASIC, STRIPE_PRICE_PREMIUM, STRIPE_PRICE_PRO, NEXT_PUBLIC_SITE_URL (Config).

- Never set ENFORCE_LIMITS or ALLOW_NO_RATE_LIMIT in production.

- In Stripe: products at NZ$15, NZ$29 and NZ$150; a webhook to /api/stripe/webhook; the customer portal with cancellation at period end.

- After changing library documents: npm run check:sources, then npm run seed.

- Before each release: npm test, npm run build, npm run eval.

Cost summary

From docs/cost-benefit-analysis.xlsx, with prices checked 30 September 2026:

| Item | Figure |
| --- | --- |
| AI and database cost per question | About NZ$0.006 (gpt-4o-mini) |
| Profit per subscriber, typical use | Basic NZ$11.80, Premium NZ$23.25, Adviser NZ$122 a month |
| Fixed costs (estimate) | About NZ$700 a month, including insurance, legal review spread over 24 months, and marketing |
| Break-even | About 40 to 46 paying subscribers |

Fixed costs are estimates to replace with real quotes.

User guide

The in-app guide at /calculator/guide explains each field, what to change as life changes (a child is born, the mortgage is paid off, a sale, retiring, moving abroad), common mistakes and how to read the results. The methodology page (/methodology) explains the calculations; the sources page (/sources) lists every document with its review date.

Compliance status

| Item | Status |
| --- | --- |
| Sources, as-at dates and review schedule | Done |
| Methodology page and country disclaimers | Done (wording is a draft) |
| Legal review in each country (FMA, ASIC, FCA, SEC, SEC Philippines) | Needs a lawyer; questions listed in COMPLIANCE.md |
| Holdings-level analysis and historical backtesting | Needs licensed data |
| Detailed national tax rules | Planned, one country at a time |

Reflection

Fill this in with your own experience; these prompts follow the project's main turns.

- What changed from the plan: the ACME Widget API mini project became an investment library, then a household planner for five countries.

- Hardest problems: mixed Git remotes and Vercel projects, Redis variables pointing at the Vector database, a model that calculated per asset, and answers crashing on out-of-range inputs.

- What worked: keeping maths in a tested engine and letting the model explain; running the projector in the browser for privacy and cost.

- What you would do next: US, UK and Philippines documents, national tax rules, legal review, and measuring real cost per question after launch.

- What you learned: your own words on RAG, guardrails, testing AI systems and pricing a product.